5.1 Go / No-Go Recommendation

Recommendation: No-Go at the current point in time.

I would not confirm that “QA is ready” because The regression suite is only 68% passing, with around 30 failures assumed to be flaky without investigation. UAT is incomplete, and the new FX integration has only finished one happy-path testing. In addition, two critical defects in the shared customer profile service, and that creates a risk for sure.

I would move to a conditional Go decision only if the following conditions are met before release:

- All release-critical regression scenarios pass, and failures should be either fixed or accepted by business

- UAT is completed.

- FX rate integration testing covers critical and negative cases

- The impact of the onboarding/KYC critical defects on the transfer journey is assessed and documented, with no unacceptable risk to the release.

- Any remaining known risk has an identified owner and is accepted by business.

5.2 What I Would Do in the Next 72 Hours

1. Check the regression failures
Investigate the 30 suspected flaky failures and find out if they are real defects, test problems, or environment problems. Focus first on the important transfer flows.

2. Test the FX integration
Do more than happy-path testing. Check invalid responses, timeouts, unavailable rates, rounding, and other edge cases. Also complete the most important UAT tests.

3. Check the KYC defects
Find out if the two critical KYC defects can affect the transfer journey.

4. Quick regression testing for issues we faced
Run failed tests again after fixes. Perform a regression test and record any remaining defects and risks.

I would delay: low-risk or rarely used scenarios and cosmetic issues.

5.3 Communication

Delivery Manager:
I would clearly say that QA is not green yet. I would explain the current risks, test status, and what must be completed before we can go live.

Client:
I would give the client the same important facts & risks, including the regression status, UAT status, open critical defects, and FX testing status.

5.4 What I Would Change for the Next Release

- Review defects daily and assign an owner.

- Test the most important flows that impacts customer’s journey first.

- Define clear release criteria before testing starts.

- Test integrations earlier in the sprint.

- If we are short on time, we will include additional resources.

I would use these metrics to show the client the quality of the next release:

- Critical test pass rate — shows how many of the most important tests are passing.

- Open critical/high defects — shows how many serious bugs are still open.

- UAT completion — shows how much UAT is completed and approved.

I would not measure the total number of test cases, number of automated tests, or automation percentage alone, because that does not show the real quality of the release.